Proposal for National Cybersecurity and Smart City Intelligence Platform

Submitted to: Government of Peru

Submitted by: Visium Technologies, Inc.

Date: April 2025

**Executive Summary**

Visium Technologies proposes deployment of its TruContext™ solution to support Peru’s national cybersecurity priorities, IT/OT network defense, smart city operations, and public safety initiatives. Leveraging AI-driven analytics, real-time correlation, and deep integration with the IREX ELI smart city platform, TruContext provides a unified data intelligence layer across government entities.  
  
This proposal includes scalable packages for national and regional deployment, supporting both current operations and future expansion.

**Solution Overview: TruContext™**

TruContext™ is a real-time data analytics platform that transforms cyber, IT, OT, and operational data into actionable insights. It enables:

Centralized visibility across departments and systems

Detection of anomalous behavior across IT and OT environments

Integration of smart surveillance and IoT data

Contextual correlation for threat response and decision-making

**Recommended Implementation Packages**

|  |  |  |  |
| --- | --- | --- | --- |
| Initiative | Package | Monthly Cost | |
| National Cybersecurity Command Center | Cybersecurity + IT/OT Modules (Enterprise Tier) | $25,000 |
| Lima Smart City Command Center | IREX ELI + Smart Surveillance Bundle | $15,000 |
| Ministry of Energy and Mines | IT/OT Analytics + AI Anomaly Detection | $12,000 |
| National Customs and Border Protection | Secure Data Sharing + API Access + Compliance | $8,000 |
| Healthcare Infrastructure Security | Core Cybersecurity + Compliance | $6,000 |

**Optional A La Carte Services**

|  |  |
| --- | --- |
| Feature | Monthly Add-on |
| 24/7 SOC-as-a-Service | $3,000–$12,000 |
| Dedicated Technical Account Manager | $2,000 |
| Custom Integrations (Legacy & National Systems) | $150/hour |
| Training & Workshops | $10,000–$25,000/project |

**Deployment Roadmap**

|  |  |  |
| --- | --- | --- |
| **Phase** | **Duration** | **Activities** |
| Phase 1: Assessment | 1 month | Requirements gathering, stakeholder alignment |
| Phase 2: Deployment | 2 months | Base system setup, cloud/on-prem rollout |
| Phase 3: Integration | 3–6 months | Agency-specific customizations and integrations |
| Phase 4: Training & Handover | 1 month | Technical training, final documentation |

**Conclusion**

Visium’s TruContext solution offers a secure, scalable, and modular framework for Peru to lead in digital governance and smart city development. With real-time insights, AI-driven intelligence, and national coordination capabilities, this platform will fortify Peru’s infrastructure and support long-term strategic objectives.

**Contact Information**

Visium Technologies, Inc.  
Website: www.visiumtechnologies.com  
Contact Person: Mark Lucky  
Email: Info@visiumtechnologies.com  
Phone: (703) 400-6392